## Slide 1
Hospital Expansion Update
NHS GJNUH
29 September 2022

## Slide 2: Phase 1
Phase 1 Eye Centre
Operational from Nov 20
Ongoing defects monitoring continues
Meetings re possible solutions held with the PSCP
Design Engineer developing options
NHS Scotland Assure to review design
Solution will be taken to the Water Safety & PCIC Groups
Increase in patient numbers and double clinics now restrictions have eased.

## Slide 3: Hospital Expansion Programme
Phase 2 Surgical Centre
NHS Assure Stage 4 Construction Review now concluded
Initial report issued to NHS GJ and PSCP for review and comment
Reduction in recommendations and actions from Stage 3 review
Engagement ongoing with SG in relation to scheduling next Gateway Review now NHS Assure has been completed
Notes: <number>

## Slide 4: Hospital Expansion Programme
Phase 2 Surgical Centre
Works continue on site to programme
  Fire taping & finishing taping L3, L1 & L2
  Lift installation (6 of 8 complete) progressing lifts 1&2
  Floor finishes in theatres completed
  AHU deliveries, Electrical transformer delivered
  Canopy installation in theatres
  Roof access ladders
  All level 2 modules now onsite
  Progressing with external works
Notes: <number>

## Slide 5: Phase 2
Theatre corridor
Theatre canopies

## Slide 6: Phase 2
Trialling sanitary ware
Surgical Admissions

## Slide 7: Breakthroughs
Level 1 Junction 3 completed
Level 1 Junction 2
  HAI SCRIBE completed
  Services diversions and isolations commenced
  Hoarding installation planned early Sept
Level 2 Junction 1, 2 and 3
  Hoardings installed
  Service diversions and isolations commenced

## Slide 8: Refurbishments
Ortho OPD (WTO1)
  Hoarding installed
  HAI SCRIBE complete
  Soft strip of area
  Service diversion and isolations underway
Theatre Admin (WTO 3)
  HAI SCRIBE complete
  Hoarding installed
  Service diversion and isolations underway
PACU and theatre refurbishment (WTO 2)
  Survey work commenced

## Slide 9
Post Phase 2
Pre Phase 2
Provision of additional PACU beds
Widen door access
Trolley bay
Create lay up prep
Breakthrough &Theatre 9 refurb
Thoracic
Thoracic
Cardiac
Cardiac
Cardiac
Cardiac
Ortho
Ortho
Ortho
colorectal
General
General
General
Breakthrough
Breakthrough & new stairwell
Disruption
? Th Move
Notes: <number>